EnglishXP

IT Team Product & Development Brief

Prepared for development planning, MVP scoping, architecture discussion, and cost control

| Field | Details |
| --- | --- |
| Project | EnglishXP / AI-powered English learning app |
| Owner | Gantulga Lkhagvadorj / Hustle Hive LLC |
| Main market | Mongolia first, expandable internationally |
| Primary customers | Schools, language centers, students, adult learners |
| Document version | v1.0 - IT Team Brief |
| Date | June 2026 |

Important note: This document is a product brief for discussion with the IT team. It defines the current intended direction, MVP scope, major modules, AI/voice constraints, and technical questions. Final implementation details should be confirmed after technical estimation.

# 1. Product Vision

EnglishXP is a gamified English learning platform designed for Mongolian learners and schools. The app combines structured lessons, AI buddy/teacher support, vocabulary systems, speaking practice, listening materials, school assignments, progress tracking, and reward mechanics.

Make English learning feel modern, addictive, practical, and less boring than traditional classroom-only methods.

Support schools and teachers with ready-made assignments, progress tracking, and curriculum-aligned content.

Use AI carefully: high learning value, controlled costs, and short interactive conversations instead of expensive long monologues.

Build a scalable foundation first, then expand into AI buddy marketplace, live lessons, school contracts, and international features.

# 2. Target Users and Roles

| Role | Main Functions |
| --- | --- |
| Student | Learns vocabulary, grammar, speaking, listening, reading; earns XP/Sparks; uses AI buddy; completes assignments. |
| Teacher | Creates/manages classes, sends assignments, checks progress, reviews weak areas, monitors exam/quiz results. |
| School/Admin | Manages classes, teachers, subscriptions, payment status, student access, reports. |
| Content/Admin Team | Uploads lessons, vocabulary packs, listening content, quizzes, word cards, images, and app events. |
| Super Admin | Controls users, plans, AI usage limits, content moderation, revenue settings, and system configuration. |

# 3. MVP Scope Recommendation

The first version should be strong enough to test with real students and schools, but not overloaded. The MVP should focus on retention, school usefulness, and cost-controlled AI.

| Priority | Features |
| --- | --- |
| Must Have | Student account, placement/level selection, vocabulary learning, grammar micro-lessons, basic listening, quizzes, XP, teacher class dashboard, assignment sending, admin panel, basic AI text buddy. |
| Should Have | Double-tap dictionary, speaking practice with limited AI voice, progress analytics, streaks, basic Sparks currency, school subscription management. |
| Later | AI buddy marketplace, card battle, full audiobook library, secure exam mode, creator AI buddies, profession scenario games, live teacher platform, advanced marketplace. |

# 4. Core App Modules

| Module | Description |
| --- | --- |
| Authentication & Profiles | Phone/email login, student profile, level, school/class connection, English name suggestion, profile avatar. |
| Learning Home | Daily tasks, streak, XP, Sparks balance, current level, recommended lessons, quick practice buttons. |
| Vocabulary System | Word cards, examples, image support, swipe known/unknown, spaced review logic, common meaning indicator. |
| Grammar System | A1-B1 micro-lessons, examples, practice questions, mastery tests, “I don’t understand” explanation button. |
| Listening System | Short listening passages for MVP, transcript, dictionary tap, quiz after listening, XP only after proof of understanding. |
| Speaking / AI Buddy | Short AI replies, one correction max, follow-up question, voice minute cap, text continues after voice limit. |
| Teacher Dashboard | Class creation, assignment sending, student progress, weak topics, completion status, quiz scores. |
| Admin Panel | Content upload/edit, user management, plan limits, AI usage monitoring, school accounts, reports. |
| Payments & Plans | Monthly plans, pilot trial, school-paid class bundles, future carrier billing support. |
| Gamification | XP for lifetime progress; Sparks as spendable currency; streaks, badges, rewards, leaderboards later. |

# 5. AI and Voice Strategy

AI must be designed as a learning assistant, not a random unlimited chatbot. Main goal: high perceived value with predictable cost.

| Area | Requirement |
| --- | --- |
| Text AI | GPT-4-mini-class model or equivalent. Used for explanations, examples, grammar help, casual practice, and short teacher-like support. |
| Voice AI | Controlled by monthly voice allowance. AI replies should be short, around 8-15 seconds, and should always keep the student talking. |
| Standard plan voice idea | 34,000₮ plan may include about 25 minutes of premium AI voice per user/month. Average 8-second AI replies = around 185 AI voice replies. |
| Cost ceiling | Maximum internal variable cost target: 13,000₮ per paid user/month across AI, voice, STT, server, database, payment fees, and buffer. |
| Voice limit behavior | Warn user around 80% and 95%. At limit: voice stops, text AI continues, show reset timer and upgrade option. |
| Safety rules | No copying famous voices. Teacher voices only with written permission and commercial licensing contract. |

# 6. Learning Content Requirements

Content should be original or legally licensed. Do not copy official textbooks, paid dictionaries, copyrighted modern books, or famous branded characters.

School curriculum can be used as an alignment blueprint only: learning goals, grammar targets, skill progression, and difficulty level.

A1-A2 content should be simple, visual, and practical. B1-B2 content can include deeper grammar, listening, reading, and speaking tasks.

Listening MVP should use short 1-3 minute passages, not full audiobooks at first.

Every passive learning feature should have proof of understanding: quiz, task, short answer, or completion check before full XP reward.

# 7. Gamification Rules

| System | Rule |
| --- | --- |
| XP | Lifetime progress. Earned from lessons, quizzes, listening, speaking, reviews, streaks, and assignments. |
| Sparks | Spendable and purchasable currency. Used for word packs, grammar packs, cosmetics, video lessons, IELTS materials, card packs, and later merch. |
| Streaks | Daily learning habit mechanic. Should reward consistency without making fake progress easy. |
| Cards | Vocabulary cards can later connect to battle mode, rarity, collections, and rewards. |
| Anti-abuse | XP/Sparks should require real interaction and correct answers, not just opening screens. |

# 8. Suggested Technical Architecture

| Layer | Recommendation |
| --- | --- |
| Mobile app | Flutter is preferred for iOS + Android single codebase. |
| Backend | Node.js/NestJS, Laravel, Django, or similar scalable backend. Team should propose final stack. |
| Database | PostgreSQL recommended for structured learning/class/payment data. Redis optional for caching/queues. |
| Storage/CDN | Cloud storage for images, audio, videos, documents. CDN recommended for listening/audio assets. |
| AI service layer | Separate AI gateway to manage prompts, model routing, limits, logging, and cost controls. |
| Admin panel | Web-based dashboard for content, users, schools, teachers, subscriptions, reports. |
| Analytics | Track active users, lesson completion, retention, AI usage, voice minutes, costs, conversion, weak lessons. |
| Security | Role-based access control, rate limits, encrypted secrets, safe authentication, payment security, data backups. |

# 9. Key Data Entities

| Entity | Example Fields |
| --- | --- |
| User | id, name, email/phone, role, level, plan, school/class, XP, Sparks, streak, settings |
| School | id, name, owner/admin, subscription, classes, teachers, payment status |
| Class | id, school_id, teacher_id, student list, level, assignments, schedule optional |
| Lesson | id, type, level, unit, content, examples, media, quiz, XP reward |
| Word | id, word, meaning, examples, image, pronunciation, difficulty, frequency/common meaning |
| Assignment | id, class_id, lesson_ids, due date, status, completion data |
| AI Usage | user_id, text tokens, voice seconds, STT minutes, cost estimate, date/month |
| Payment/Plan | user/school, plan type, price, period, status, limits, invoice/transaction info |

# 10. Pricing and Plan Logic

Basic/free users must be very low cost, ideally under 1,000₮ per user/month.

Standard public plan can be positioned around 34,000₮ if using richer AI features.

Premium plan around 56,000₮ can include more AI voice, premium buddies, extra Sparks, advanced practice, or teacher-style packs.

School/class bundles can be billed per student per month, with a professional 14-day pilot before paid conversion.

System must support changing limits without app update: voice minutes, token allowance, Sparks rate, plan features, payment status.

# 11. Admin Panel Requirements

| Admin Area | Needed Functions |
| --- | --- |
| User Management | View/search users, roles, plan, school/class, usage, status, ban/suspend if needed. |
| Content Management | Create/edit lessons, vocabulary, grammar units, listening scripts, quizzes, images/audio. |
| School Management | Create schools, assign admins/teachers/classes, view subscription and class reports. |
| AI Cost Dashboard | Monthly tokens, voice minutes, STT minutes, cost per user, users near cap, total AI cost. |
| Payment Management | Plans, invoices/transactions, failed payments, free trial/pilot status, manual override. |
| Reports | Daily active users, retention, completion rate, top weak lessons, revenue, churn, conversion. |

# 12. Non-Functional Requirements

| Requirement | Details |
| --- | --- |
| Performance | App should feel fast on mid-range Android phones. Learning screens should load quickly with cached assets where possible. |
| Scalability | Design for schools and thousands of users, but avoid overbuilding before validation. |
| Reliability | Daily backups, error logging, crash monitoring, retry logic for AI/payment failures. |
| Privacy | Protect student data. Avoid unnecessary personal data collection. Separate teacher/school/student permissions. |
| Moderation | AI buddy should avoid unsafe topics, sexual content for minors, personal data requests, drugs/gambling/political persuasion. |
| Cost Control | Hard limits for AI usage, voice usage, storage bandwidth, and free plan usage. |
| Localization | Mongolian + English UI support from early stage; content can be bilingual where useful. |
| Maintainability | Clean modular architecture, documented APIs, admin-editable content, configurable plan limits. |

# 13. Development Phases

| Phase | Scope |
| --- | --- |
| Phase 0 - Discovery | Finalize requirements, wireframes, stack, database schema, cost estimates, API plan, project timeline. |
| Phase 1 - MVP | Student app, vocabulary, grammar, listening short content, quizzes, XP, teacher dashboard, admin panel, basic text AI. |
| Phase 1.5 | Limited voice AI, Sparks, streaks, basic payment, school pilot tools, analytics. |
| Phase 2 | AI buddy marketplace, richer speaking, audiobook/listening library, vocabulary battle, advanced grammar bundles. |
| Phase 3 | Secure exam mode, creator AI buddies, live teacher platform, profession scenario games, international expansion. |

# 14. Questions for IT Team

What tech stack do you recommend for fastest MVP and long-term scalability?

How many months and how many developers are needed for Phase 1 MVP?

What is the estimated cost for MVP only vs MVP + AI voice + school dashboard?

Can the plan limits, AI voice caps, Sparks rate, and feature access be changed from admin panel?

How will AI usage be logged and cost-controlled per user/month?

What is the best architecture for audio storage, streaming, caching, and future offline downloads?

Can we build content tools so non-developers can upload lessons, words, quizzes, images, and audio?

How will teacher/school/student permissions work?

What are the biggest technical risks and cost risks?

What should be removed from MVP to launch faster?

# 15. Immediate Next Steps

| Step | Action |
| --- | --- |
| 1 | IT team reviews this brief and highlights unclear or expensive features. |
| 2 | Create simple wireframes for student app, teacher dashboard, and admin panel. |
| 3 | Confirm MVP feature list and remove Phase 2/3 features from first build. |
| 4 | Create technical estimate: timeline, team size, cost, hosting estimate, AI estimate. |
| 5 | Create development roadmap with milestones and demo checkpoints. |
| 6 | Start with small closed pilot: limited students/classes, real feedback, cost tracking. |